# Technical Design Document for Populus Magos, a god game by Mario Battiston

Game Title: Populus Magos

Document version: v1.0

Written by (Mario Battiston)

Point of contact:

Mario Battiston

Contact Details:

Email- st20234326@outlook.cardiffmet.ac.uk

Date of publishing: 06/06/2024

Version number (v1.0)

Table of Contents

Technical Design Document for Populus Magos, a god game by Mario Battiston	2

Development Requirements	4

Development	4

3d Modelling software:	4

Photo editor (for textures):	4

Pixel art editor used for the poster and the world map:	4

IDE:	4

Game Engine:	5

2D/3D Software and API:	5

Project Management	5

Source Control	5

Sound Software	5

Asset Specifications	6

Supported Asset Formats:	6

Supported asset Restrictions:	6

Project Structure	7

File Naming Convention	7

Level / World Details	8

Development Plan	10

Playtesting —	10

Minimum Requirements	11

Requirements based on similar game:	11

Tested on:	11

Regarding Audio and the soundtracks for Populus Magos	12

Harvard References	12

## Development Requirements

Development — IDE, test suites, editors etc.

3d Modelling software: Blender 4.0

- Justification: Blender was chosen as the 3d modelling software due to the Team having more experience with the software along with the support between Blender and Unity (The Game Engine) which makes workflow very effective. Well not as industry standard as 3dsMax, Blender is an amazing free 3d modelling software that proofed effective for this project.

- Use: 3d modelling, UV mapping, texturing, typology and generating textures for all Populus Magos’s 3d Model Assets

Photo editor (for textures): GIMP 2.20.36

- Justification: GIMP is a great little free photo editor that is 2nd only to photoshop. Due to the team’s familiarity GIMP was chosen to be used for any photo editing tasks.

- Use: Creating texture’s (Normal maps, specular highlights maps, Diffuse maps, roughness maps etc.) and editing UV maps.

Pixel art editor used for the poster and the world map: Libresrpite

- Justifications: Libresprite is a freeware pixel art editing software that can be used to make pixel art and can double up as a very basic photo editor. The Team has prior experience with this software and used it to help increase workflow when it came to art.

- Use: Populus Magos’s cover and the map texture that is used in game.

IDE: Visual Studio 2022 & Visual Studio Code

- Justifications: Visual Studio and Visual Studio Code are industry standard IDE’s that were used to make all the Games C# scripts that were then used in Unity (Game Engine). The familiarity as well as support for C# and Visual Studios was a boon to the project’s workflow.

- Use: Scripting in unity, debugging and C# Code.

Game Engine: Unity 2022.3.9f1

- Justifications: Unity is a titan of indie game development in the industry as well as game development in general. An easy-to-use game engine with tons of support both official and unofficial. Populus Magos (the game) is striving to be an Indie title and with Unity’s track record for successful games there is very few better places for Populus Magos to be made on.

- Use: Making the game, prototyping, game demoing, scripting, level design, importing assets, animation, and general game engine tasks

2D/3D Software and API: DirectX 11

- Justifications: DirectX 11.x is default in for most computers and is well supported.  Unity also supports DirectX 11.

- Use: DirectX 11 is used as Populus Magos’s API.

Project Management — GitHub and GitHub Desktop

- Justifications: GitHub is well supported and has a lot of useful tools for managing Unity Projects as well as larger files. Commits and comments keep files well organised.

- Use: Managing Project Files.

Source Control — GitHub Version Control

- Justifications: Familiarity with the software and GitHub is industry standard and well supported.

- Use: Version Control

Sound Software — Audacity and CakeWalk

- Justifications: Audacity and CakeWalk are both great free DAW’s that have a scope of tools to make great audio.

- Use: Game sound track and sound effects.

## Asset Specifications

### Supported Asset Formats:

- Model file types: .BLEND files were used when making the models in blender and .fbx is the file type each 3d model was exported as to be used in Unity. With .fbx armature, animation, mesh and texture data could be exported and uploaded onto Unity.

- Texture File Types: .PNG and .JPEG were the file formats used for the textures as well as any maps used for the textures.

- Texture Width and Height: Terrain Textures = 1024x1024. Character models and Building models all share the same texture the Imphenzia Pallet which was used to texture the models with colour and the pallet size is 512x512.

- Audio Files: Edited in Cakewalk as .cwf file and exported and used in unity as a .wav file.

### Supported asset Restrictions:

- Model Polygon Count: A strict poly count of 20 000. This is to keep the low polly feel of the game and impressive visuals will be handled by textures.

## Project Structure

- ProjectMagos

  - PopulusMagosDemo_PlayHere

    - PopulusMagos.exe

  - Populus_Magos_Unity

    - Assets

      - Animation

      - Camera

      - Materials

      - Models

      - Prefabs

      - Scenes

      - Scripts

      - Music

  - PopulusMagosDocument

    - Assignment Brief

    - TDD

    - Closing Kit

  - PopulusMagosPoster

    - Game Poster And Variants

  - ProjectMagosGameModels

    - CompletedModelsScreenShots

    - GameAsset1_TerrainBoard

    - GameAsset2_Buildings

    - GameAsset3_StarForgers

    - HuntingNgons (guide)

  - Recordings

    - Animation and Unity Recordings

  - Textures

    - StarForgersTexture

    - StarWalkerTexture

    - MagosRockClusterTexture_1k

    - MagosRockTexture_1k

    - MagosSandTile_Texture_1k

    - TerrainTexture_1k

### File Naming Convention

General coventions examples:

- StarForger

- Astra_Building

- PopulusMagos_Level_1

Level / World Details

Layout:

MainMenu:

Level 1:

Level 2:

Asset List:

| Layout Number | Asset |
| --- | --- |
| 1 | Magos Board |
| 2 | Magos Map |
| 3 | Magos Shrine |
| 4 | Magos Ground |
| 5 | Magos Landscape |
| 6 | Magos Sand Tile |
| 7 | Magos Rock Cluster |
| 8 | Magos Single Rock |
| 9 | Astra Settlement Building |
| 10 | Astra Outpost Building |
| 11 | Star Forger |
| 12 | World Plane Space |
| 13 | Star Walker |
| 14 | Map of Magos |
| 15 | UI implemented (Also added to level one for swapping between scenes) |

Development Plan

| Milestones | Date | Deliverable | Approval |
| --- | --- | --- | --- |
| Models Created | 24/11/2023 | Models | Yes |
| Created Textures | 28/11/2023 | Textures | Yes |
| Armature | 29/11/2023 | Animation | Yes |
| Baked Texture Maps | 30/11/2023 | Texture Maps | Yes |
| Animations Set | 3/12/2023 | Animation | Yes |
| Exported Models | 6/12/2023 | Assets | Yes |
| Unity Project Set Up | 9/12/2023 | Unity Project | Yes |
| Imported Models | 10/12/2023 | Assets | Yes |
| Level 1 Created | 28/12/2023 | Level 1 | Yes |
| Level 2 Created | 28/12/2023 | Level 2 | Yes |
| Code and Level Animations Made | 29/12/2023 | Scripts and Animations | Yes |
| Prototype Build Made | 30/12/2023 | Protorype | Yes |
| Alpha | TBD |  | TBD |
| Beta | TBD |  | TBD |
| Final | TBD |  | TBD |
| Pitch and Play | TBD |  | TBD |

### Playtesting —

- Testing button to swap between levels.

- NPC animations

- Testing how game build preforms

## Minimum Requirements

### Requirements based on similar game:

Golf Topia

Minimum Requirements

Requires a 64-bit processor and operating system

OS *: Windows 7/8/10

Processor: 3 GHz Dual Core Processor

Memory: 4 GB RAM

Graphics: GeForce GTX 660, Radeon R7 370 or equivalent with 2 GB of video RAM

DirectX: Version 11

Outer Wilds

Minimum requirements

Requires a 64-bit processor and operating system

OS: Windows 10

Processor: Intel Core i5-2300 | AMD FX-4350

Memory: 6 GB RAM

Graphics: Nvidia GeForce GTX 660, 2 GB | AMD Radeon HD 7870, 2 GB

### Tested on:

OS: Windows 10

Processor: AMD Ryzen 5600 X

Memory: 16GB RAM

Graphics: Nvidia Geforce GTX 1660 Super

DirectX: Version 11

## Regarding Audio and the soundtracks for Populus Magos

Cakewalk was used to make both the Populus Magos Retro and Populus Magos Music.wav files. These two tracks were produced by Mario Battiston using Cakewalk by BandLab and a Midi Keyboard.

Both tracks have taken inspiration from two game soundtracks. Populus Magos Music .wav is a cover of the legendary music composer Jeremy Soule’s composition, original title: Call of Magic Remastered title: Nerevar Rising used in the 2002 game Elder Scrolls 3: Morrowind. The cover that will be used in Populus Magos will cooperate with any legal procedures that follow and states no claim over the original work and is merely a cover.

Populus Magos Retro.wav takes inspiration from the soundtrack used in the 2019 role-playing game Disco Elysium. Populus Magos will cooperate with any legal procedures.

## Harvard References

Referenced on Page 11. Regarding the minimum requirements for Golftopia

www.systemrequirementslab.com. (n.d.). Requirements Test. [online] Available at: https://www.systemrequirementslab.com/cyri/requirements/golftopia/20140 [Accessed 3 Jan. 2024].

Referenced on Page 11. Regarding the minimum requirements for Outer Wilds

www.systemrequirementslab.com. (n.d.). Requirements Test. [online] Available at: https://www.systemrequirementslab.com/cyri/requirements/outer-wilds/17941 [Accessed 3 Jan. 2024].